SAVEETHA INSTITUTE OF MEDICAL AND TECHNICAL SCIENCES (SIMATS)

Saveetha School of Engineering

Department of Computer Science and Engineering

SOFTWARE ENGINEERING

Agile Sprint Planning & User Story Workshop

TITLE : Senior Citizen Companionship and Task-Assistance App

Submitted By

Name : Harshini P R

Register Number : 192524165

GUIDED BY

Course Faculty : Dr. K. ANITADAVAMANI

## SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences Chennai - 602105

july- 2026

Table of Contents

| s.no | content | Pg.no |
| --- | --- | --- |
| 1. | Project vision and stakeholders | 3 |
| 2. | Epics and user stories | 5 |
| 3. | Acceptance criteria | 6 |
| 4. | Product backlog prioritization | 7 |
| 5. | Sprint backlog | 8 |
| 6. | Story point estimation | 9 |
| 7. | Sprint goal and expected deliverables | 10 |
| 8. | References | 11 |

1. Identify the Project Vision and Stakeholders

1.1Project Vision

The vision of the Senior Citizen Companionship and Task-Assistance App is to improve the quality of life of elderly individuals by providing a secure, user-friendly, and AI-enabled mobile application that assists them in managing their daily activities, health, and communication. The application aims to reduce loneliness, improve medication adherence, ensure timely emergency assistance, and promote independent living through technology.

The proposed solution integrates multiple services into a single platform, including medicine reminders, appointment scheduling, health monitoring, AI companionship, emergency SOS, and communication with caregivers and family members. By combining these features, the application minimizes the need for multiple apps and simplifies daily life for senior citizens.

1.2.Project Objectives

The objectives of the proposed application are:

Develop a simple and user-friendly mobile application for senior citizens.

Provide AI-based companionship to reduce loneliness.

Send medication reminders and appointment notifications.

Maintain health records for regular monitoring.

Enable emergency SOS alerts with location sharing.

Improve communication between senior citizens and caregivers.

Ensure privacy and security of personal and medical information.

Promote independent and healthy living.

1.3 Identify Key Stakeholders and Challenges

The successful implementation of the Senior Citizen Companionship and Task-Assistance App depends on the participation of different stakeholders. Each stakeholder has specific roles, responsibilities, and challenges. Understanding these stakeholders helps in designing a system that satisfies everyone's needs.

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Senior Citizen | Primary User | Uses reminders, AI companion, health tracker, SOS feature |
| Family Members | Secondary User | Monitor elderly users, receive emergency alerts, communicate regularly |
| Caregivers | Support User | Assist with medications, appointments, and health monitoring |
| Doctors | Medical Expert | Review health records and provide treatment |
| Administrator | System Manager | Maintain the application, database, security, and user accounts |

2. Create Epics and User Stories

Epic 1: User Authentication

User Story 1

As a senior citizen, I want to register and log in securely so that I can access my personal information safely.

User Story 2

As a family member, I want to create an account so that I can monitor my elderly relative.

Epic 2: Medication Reminder

User Story 3

As a senior citizen, I want medicine reminders so that I never miss my medications.

User Story 4

As a caregiver, I want to update medication schedules so that elderly users receive accurate reminders.

Epic 3: Appointment Management

User Story 5

As a senior citizen, I want appointment reminders so that I never miss doctor visits.

Epic 4: AI Companion

User Story 6

As a senior citizen, I want to chat with an AI assistant so that I feel less lonely and receive basic guidance.

Epic 5: Health Monitoring

User Story 7

As a senior citizen, I want to record my health information so that I can monitor my wellness regularly.

Epic 6: Emergency Assistance

User Story 8

As a senior citizen, I want an SOS button so that my family members receive immediate emergency alerts.

User Story 9

As a family member, I want to receive the user's location during emergencies so that I can provide immediate assistance.

Epic 7: Communication

User Story 10

As a senior citizen, I want voice and video calling so that I can stay connected with my family.

3. Define Acceptance Criteria

Acceptance criteria determine whether a user story is successfully completed.

User Story 1 – Login

Given the user has registered,

When the user enters the correct username and password,

Then the application should allow successful login.

User Story 2 – Medicine Reminder

Given the medicine schedule has been entered,

When the scheduled time arrives,

Then the application should display a reminder notification.

User Story 3– Appointment Reminder

Given an appointment has been scheduled,

When the appointment date approaches,

Then the application should notify the user.

User Story 4 – AI Companion

Given the user opens the AI chat,

When the user sends a message,

Then the AI should provide a meaningful response.

User Story 5 – Emergency SOS

Given the user presses the SOS button,

When the emergency request is activated,

Then the application should immediately notify registered family members with the user's location.

User Story 6 – Communication

Given internet connectivity is available,

When the user selects voice or video call,

Then the application should establish communication successfully.

4. Prioritize the Product Backlog

The Product Backlog contains all features required for the application. Features are prioritized based on business value and user needs

| Product Backlog Item | Priority | Reason |
| --- | --- | --- |
| User Registration & Login | High | Required before accessing the application. |
| Medicine Reminder | High | Essential for elderly healthcare. |
| Emergency SOS | High | Critical for user safety. |
| Appointment Scheduler | High | Prevents missed medical appointments |
| AI Companion | Medium | Improves emotional well-being |
| Health Monitoring | High | Supports continuous health management |
| Family Communication | Medium | Helps maintain social connection |
| Notification System | Medium | Supports reminders and alerts |
| Settings | Low | Basic account customization |
| Profile management | Low | Can be implemented later |

4.2.Product Backlog

- The highest priority features are those directly related to the safety and health of senior citizens. Login is required to securely access the application. Medicine reminders, emergency SOS, appointment scheduling, and health monitoring are given high priority because they directly affect the user's health and well-being.

- Features such as AI companionship and communication improve the user experience but are not immediately required for the core functionality of the application. Therefore, they are assigned medium priority. Profile management and application settings provide additional convenience and can be developed in later iterations. Easy to use for elderly individuals.

5. Plan the Sprint Backlog

The Sprint Backlog contains the high-priority user stories selected from the Product Backlog for development during the first sprint. These user stories are broken down into smaller development tasks that can be completed within the sprint duration.

For the first sprint, the primary focus is on implementing the core functionalities required for the application. These include user authentication, medication reminders, emergency SOS, appointment scheduling, and health monitoring.

5.1.Sprint Backlog

| Sprint Task | Description | Assigned To | Status |
| --- | --- | --- | --- |
| Design Login Screen | Create a simple and user-friendly login interface. | UI Designer | Planned |
| Develop User Registration | Implement user registration and login authentication. | Developer | Planned |
| Create Medicine Reminder Module | Develop reminder scheduling and notification system. | Developer | Planned |
| Develop Appointment Scheduler | Create appointment booking and reminder functionality. | Developer | Planned |
| Design Health Monitoring Module | Develop screens to store and display health records. | Developer | Planned |
| Implement Emergency SOS | Enable emergency alert with GPS location sharing. | Developer | Planned |
| Integrate Firebase Database | Store user information and health records securely. | Backend Developer | Planned |
| Testing | Verify functionality of implemented modules | Tester | Planned |

5.2.Sprint Planning

The selected user stories represent the most important features of the application. User registration and login are developed first because every user must securely access the application. Medication reminders and appointment scheduling are prioritized since they directly improve healthcare management. Health monitoring allows users to maintain important health records, while the Emergency SOS feature enhances user safety during emergencies. These modules form the foundation of the proposed system and provide the highest business value during the first sprint.

6. Estimate Effort Using Story Points

Story Points estimate the effort required to complete each user story. The Fibonacci sequence (1, 2, 3, 5, 8, 13) is commonly used in Agile because it represents increasing complexity and uncertainty

Story Point Estimation

| User Story | Story Points | Justification |
| --- | --- | --- |
| User Registration & Login | 5 | Requires authentication, validation, and database integration. |
| Medicine Reminder | 8 | Includes scheduling, notifications, and user interaction. |
| Appointment Scheduler | 5 | Requires calendar integration and reminder functionality. |
| Health Monitoring | 8 | Stores and retrieves multiple health records securely. |
| Emergency SOS | 13 | Requires GPS location sharing and instant notification. |
| AI Companion | 13 | Integration with AI service and response handling increases complexity. |
| Voice & Video Communication | 13 | Requires communication APIs and internet connectivity. |
| Profile Management | 3 | Simple user information management. |
| Notifications | 5 | Supports reminders and system alerts. |
| Settings | 2 | Basic customization features. |

7. Present the Sprint Goal and Expected Deliverables

7.1.Sprint Goal

The primary goal of the first sprint is to develop the core features of the Senior Citizen Companionship and Task-Assistance App that enable elderly users to securely access the application, manage medications, schedule appointments, monitor health information, and receive emergency assistance.

The sprint focuses on delivering a functional prototype that demonstrates the application's core capabilities and provides a strong foundation for future enhancements such as AI companionship and advanced communication features.

7.2.Expected Deliverables

At the end of the first sprint, the following deliverables are expected:

User Registration and Login Module

Medication Reminder System

Appointment Scheduling Module

Health Monitoring Module

Emergency SOS Feature

Firebase Database Integration

Basic User Interface

Notification System

Initial Testing Report

These deliverables ensure that the most essential functionalities are available for testing and user feedback before proceeding to future development iterations.

Benefits of Sprint Planning

Sprint Planning provides several advantages during software development:

Clearly defines project priorities.

Helps the development team focus on high-value features.

Improves communication among team members.

Enables early testing and issue identification.

Supports continuous improvement through user feedback.

Reduces development risks.

Ensures timely delivery of software modules.

7.3. Sprint Review

At the end of the sprint, the completed features are demonstrated to stakeholders, including senior citizens, caregivers, and family members. Feedback collected during the review helps identify improvements and additional requirements for the next sprint.

7.4.Sprint Retrospective

The development team evaluates the sprint by discussing:

What was completed successfully.

Challenges faced during development.

Improvements required for the next sprint.

Better approaches for future iterations.

This continuous evaluation improves software quality and team productivity.

8.REFERENCE

[1] Ian Sommerville, Software Engineering, 10th Edition, Pearson Education, 2016.

[2] Roger S. Pressman and Bruce R. Maxim, Software Engineering: A Practitioner's Approach, 9th Edition, McGraw-Hill, 2020.

[3] Schwaber, K., & Sutherland, J., The Scrum Guide, Scrum.org, 2020.

[4] Google, Flutter Documentation. Available: https://flutter.dev/docs⁠

[5] Google, Firebase Documentation. Available: https://firebase.google.com/docs⁠

[6] Android Developers, Android Studio Documentation. Available: https://developer.android.com/studio⁠

[7] Google AI, Gemini API Documentation. Available: https://ai.google.dev⁠

[8] World Health Organization (WHO), Ageing and Health. Available: https://www.who.int/news-room/fact-sheets/detail/ageing-and-health⁠

[9] National Institute on Aging (NIA), Health and Aging. Available: https://www.nia.nih.gov/health⁠

[10] IEEE Xplore Digital Library, Research Articles on Smart Healthcare Systems. Available: https://ieeexplore.ieee.org⁠